Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS89815 |
| Project Name | Project - HouseHunt |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (2 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Search and Filters | USN-1 | As a user, I want to search for properties by location, price range, and property type (apartments, villas, etc.) so I can find listings that meet my needs. | 3 | High |  |
| Sprint-1 | User Accounts & Communication | USN-2 | As a user, I want to create an account through Gmail with proper authentication and save my searches and favourite listings so I can easily access them later. | 2 | High |  |
| Sprint-1 | User Accounts & Communication | USN-3 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |  |
| Sprint-2 | Market Insights | USN-4 | As a user, I want to see an indicator on listings of current and past price changes in the area. | 2 | Low |  |
| Sprint-2 | Environmental data | USN-5 | As a user, I want to see an overlay on listings showing estimated noise levels and air quality. | 2 | Low |  |
| Sprint-1 | Detailed Listings | USN-6 | As a user, I want to view detailed listings with high-quality photos and videos so I can get a good sense of the property. | 2 | Medium |  |
| Sprint-1 | User Accounts & Communication | USN-7 | As a user, I want to contact sellers or landlords directly through the platform to inquire about properties. | 2 | High |  |
| Sprint-3 | Neighbourhood Insights | USN-8 | As a user, I want to have an idea about the surrounding neighbourhood, including schools, parks, and amenities. | 2 | High |  |
| Sprint-2 | Community Rating, Reviews and Feedback | USN-9 | As a user, I want to read reviews from other users about neighbourhoods and property management companies. | 4 | Medium |  |
| Sprint-2 | School district & commute overlays | USN-10 | As a user, I want to filter listings based on commute time to specific locations (work, school). | 2 | Low |  |
| Sprint-3 | Dashboard for sellers, agents and landlords | USN-11 | As a seller/landlord, I want to host a live, interactive open house directly on the platform, upload images, be able to directly communicate with clients and schedule meetings. | 4 | High |  |
| Sprint-3 | Notifications | USN-12 | As a user, I want to be notified when new listings matching my saved searches become available. | 1 | High |  |
| Sprint-3 | Security Considerations Enforcement | USN-13 | As a user, seller, dealer or landlord I want to deal with only legitimate and authorized individuals as well as property and want my own information to be secure. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (2 Marks)

Project Tracker:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 28 June 2024 | 1 July 2024 | 10 | 1 July 2024 |
| Sprint-2 | 10 | 5 Days | 2 July 2024 | 6 July 2024 | 10 | 6 July 2024 |
| Sprint-3 | 10 | 5 Days | 7 July 2024 | 12 July 2024 | 10 | 12 July 2024 |

Velocity:

We have a 5-day sprint duration, and the velocity of the team is 10 (points per sprint). Calculating the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

# JIRA PLANNING